Vesper V1

Implementation Plan & Usage Reference

Infrastructure for managing AI agents in production  ·  Version 1.0 scope  ·  Status: Planning

Scope in one line:  A user declares a single agent in YAML, applies it, and runs it — with tools, budget enforcement, and persistent memory — from either the CLI or a Python SDK. Fleets, evals, guardrails, and cloud backend are explicitly out of V1.

Guiding Architecture

+------------------------------+ cli.py ----->¦ vesper/runtime ¦<---- SDK (vesper.__init__) (thin shell) ¦ Agent.run() = the one engine ¦ (thin re-exports) +------------------------------+ ¦ ¦ ¦ ¦ providers tools budget memory + audit (SQLite tables)

One rule that governs everything:  all logic lives in the library; cli.py and the SDK are both thin callers of Agent.run(). Neither owns behavior.

Phased Implementation Plan

Phase 0 — Foundation & cleanup  (blockers first)

Add openai, anthropic and google-genai to pyproject.toml dependencies (openai is imported today but undeclared).

Fix factory.get_provider routing: gpt-/o1-/o3- -> OpenAI, claude-* -> Anthropic, gemini-* -> Google.

Downgrade classifier from Production/Stable to Beta.

Make vesper/__init__.py the SDK export point (empty today).

Done when: clean install imports without error; example manifests route to a provider.

Phase 1 — Provider layer  (three providers)

Keep OpenAIProvider (already real).

Add AnthropicProvider(BaseProvider) — Claude models, returning normalized LLMResponse(content, prompt_tokens, completion_tokens).

Add GoogleProvider(BaseProvider) — Gemini via the google-genai SDK; map usage_metadata to prompt_tokens/completion_tokens.

All three normalize to the same LLMResponse, so the runtime stays provider-agnostic.

Add tool-calling support to BaseProvider.generate() — accept a tool-schema list, return final text OR a tool-call request. The one non-trivial provider change; verify each SDK's tool-call shape maps to a common form.

Extend factory.MODEL_COSTS to cover every V1-supported OpenAI, Claude and Gemini model.

Done when: all three providers return normalized responses and can surface tool calls.

Phase 2 — Runtime core  (the spine)

New vesper/runtime.py with an Agent class: from_manifest(), load(name), run(input, session).

Execution loop: load memory -> call provider with allowed tools -> if tool call, execute via ToolRegistry and loop -> else return content -> accumulate cost, save memory + audit.

RunResult model: content, cost, prompt_tokens, completion_tokens, session_id, tool_calls.

Ship built-in tools web_search and read_file (referenced by every example).

entryPoint loader: import the user's module, collect @vesper.tool functions into the registry.

Done when: Agent.load("researcher").run("...") returns a real answer using a real tool.

Phase 3 — FinOps / budget enforcement

Wire factory.calculate_cost into the loop; keep a running total per run.

Enforce BudgetConfig: warn once at alertAt; raise BudgetExceededError and stop before exceeding maxCostPerRun.

RunResult.cost reflects actual spend; partial spend reported even on a budget abort.

Done when: a low maxCostPerRun cleanly halts a run with cost reported.

Phase 4 — Memory engine

SQLite memory table: (scope_key, agent_name, role, content, tokens, created_at).

Scopes: session (keyed by --session/session=) and project (one persistent thread per agent). Load before the loop, save after.

Enforce retentionDays (drop older rows on load).

Overflow: truncate oldest-first past a token cap. summarise_on_overflow accepted but falls back to truncation in V1 (seam left for later).

Done when: a second run on the same session remembers the first.

Memory keys & sessions  (design detail)

The memory key (scope_key) depends on scope — and is always surfaced back, so the user never has to guess it.

project scope -> key is derived from the agent name. One persistent thread per agent, always loaded. No uuid, no flag, nothing for the user to pass.

session scope, id provided -> the user's string IS the key (used verbatim as scope_key). Human-readable, user owns continuity: --session proj-42.

session scope, id omitted -> Vesper mints a uuid (uuid.uuid4().hex, prefixed sess_) so the run is isolated like a clean one-shot.

How the user gets a generated id: it is returned on RunResult.session_id and printed in the CLI run footer — copy-paste to continue.

# SDK - generated id comes back on the result r = agent.run("What is RAG evaluation?") # no session passed print(r.session_id) # -> "sess_a91f..." agent.run("Compare to fine-tuning", session=r.session_id) # continue # CLI - id is printed, then reused # - cost $0.011 . run r_9f2a . session sess_a91f vesper run researcher --input "Compare to fine-tuning" --session sess_a91f

Rationale: always-uuid forces users to thread an opaque string just to hold a conversation; always-user-given lets a forgotten flag silently merge turns. The fallback gives isolation by default while handing the key back so continuity is one copy-paste away.

Phase 5 — Audit / run history

SQLite runs table: (run_id, agent_name, session_id, input, output, cost, tokens, status, created_at).

Written at the end of every run (including budget-aborted, marked failed).

vesper runs <name> lists them; SDK exposes the same via agent.runs().

Done when: every execution is queryable after the fact.

Phase 6 — SDK surface + CLI run wiring

vesper/__init__.py re-exports: tool, load, Agent, RunResult.

Add vesper run and vesper runs CLI commands as thin wrappers over Agent.load(...).run(...).

Done when: identical behavior is reachable from CLI and Python.

Phase 7 — Docs & examples

Trim example manifests to V1-supported models; add a runnable src/agent.py with a custom @vesper.tool.

README quickstart: the CLI and SDK walkthroughs in this document.

Done when: a new user can go from install to first run using only the README.

Using Vesper V1 — CLI

1. Initialize

vesper init # local SQLite backend, creates ~/.vesper vesper --version

2. Author a manifest  (researcher.yml)

apiVersion: vesper/v1 kind: Agent name: researcher model: claude-haiku-4-5-20251001 entryPoint: src/agent.py # loads your @vesper.tool functions tools: - web_search # built-in - read_file # built-in - summarize_pdf # your custom tool from entryPoint memory: scope: project # persistent thread for this agent retentionDays: 30 strategy: summarise_on_overflow # V1: accepted, falls back to truncation budget: maxCostPerRun: 0.05 alertAt: 0.04

3. Validate & deploy (versioned)

vesper validate -f researcher.yml vesper apply -f researcher.yml # -> v1 # edit the file, e.g. bump retentionDays vesper apply -f researcher.yml # -> v2 (no-op apply is detected & skipped)

4. Inspect the registry

vesper list # all active agents + versions vesper history researcher # v1, v2 ... with manifest IDs vesper show researcher # active config as JSON vesper show researcher --version 1 # a specific past version

5. Run it — the V1 headline feature

# one-shot, fresh session vesper run researcher --input "Summarize the latest on RAG evaluation" # stateful: reuse a session so the agent remembers prior turns vesper run researcher --input "Now compare that to fine-tuning" --session proj-42 # input from a file vesper run researcher --input-file ./question.txt # override the manifest budget for this run vesper run researcher --input "deep dive" --max-cost 0.20

Sample output:

> researcher (v2) . session proj-42 [tool] web_search("RAG evaluation 2026") -> 5 results [tool] read_file("notes.md") -> 1.2kb <final answer text...> - cost $0.011 . 3,240 in / 890 out . run r_9f2a

Budget stop looks like:

! alert: run crossed $0.04 x BudgetExceededError: run would exceed maxCostPerRun ($0.05). Stopped. Spent $0.048.

6. Review run history (audit)

vesper runs researcher # past executions: cost, tokens, status, time

7. Tear down

vesper delete researcher --yes # removes agent + all versions + memory

Every V1 CLI surface:  init · --version · validate · apply · list · history · show · run · runs · delete

Using Vesper V1 — SDK

1. Define custom tools  (src/agent.py)

import vesper @vesper.tool(description="Summarize a PDF file at the given path") def summarize_pdf(path: str) -> str: text = open(path).read() return text[:2000] # your logic

These are auto-loaded when a manifest names them via entryPoint; the CLI and SDK share this.

2. Load a deployed agent and run it

import vesper agent = vesper.load("researcher") # pulls active manifest from the registry result = agent.run("Summarize the latest on RAG evaluation") print(result.content) print(result.cost, result.prompt_tokens, result.completion_tokens)

3. Stateful, multi-turn (memory)

agent.run("What is RAG evaluation?", session="proj-42") follow_up = agent.run("Now compare it to fine-tuning", session="proj-42") # second call sees the first turn - memory scope from the manifest

4. Budget handling

from vesper import BudgetExceededError try: result = agent.run("exhaustive multi-hop research task") except BudgetExceededError as e: print("stopped:", e) # spend is enforced from the manifest budget

5. Run an agent straight from a YAML file (no apply)

from vesper import Agent agent = Agent.from_manifest("researcher.yml") result = agent.run("quick test before deploying")

6. Register tools programmatically (instead of entryPoint)

from vesper import Agent, tool @tool(description="Look up an order by id") def get_order(order_id: str) -> dict: return {"id": order_id, "status": "shipped"} agent = Agent.from_manifest("support.yml", tools=[get_order]) print(agent.run("Where is order 1234?").content)

7. Inspect past runs (audit)

for r in agent.runs(): print(r.run_id, r.status, r.cost, r.created_at)

V1 SDK surface (four things):  vesper.tool · vesper.load · vesper.Agent (.from_manifest, .run, .runs) · vesper.RunResult — plus BudgetExceededError for control flow.

Deliberately NOT in V1

| Deferred capability | Seam already left for V2 |
| --- | --- |
| AgentFleet / task graphs | AgentFleetManifest, taskGraph, dependsOn already parsed |
| Guardrails enforcement | guardrails manifest field validated, unused |
| Eval & ciGate | EvalConfig parsed; no execution |
| Memory summarization | strategy field accepted; truncation fallback |
| Additional providers (e.g. Mistral, local) | factory routing + BaseProvider make new providers additive |
| Cloud / Postgres backend | VesperDatabase ABC + config 'backend' switch in place |
| Programmatic manifest authoring | YAML remains the single source of truth |
| Async / streaming | Synchronous run() first; additive later |

Each has a seam already in place (manifest field, exception, or provider hook), so V2 is additive, not a rewrite.

Next step: begin Phase 0 (pure blockers, no design risk) — or lock the Agent.run() signature and RunResult shape before any code. Phases are meant to be executed one at a time.